Project Planning Phase

Planning Logic

Auto Ticket Classification using Flow Designer

| Date | 15 February 2025 |
| --- | --- |
| Team ID | [Enter Team ID] |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 5 Marks |

# 1. Planning Method

The supplied Planning Logic defines a Sprint as a fixed working period, an Epic as a large body of work, a Story as a smaller task within an Epic, and Story Points as relative effort estimates. The specified effort scale uses 1, 2, 3 and 5 points.

| Story Points | Effort |
| --- | --- |
| 1 | Very Easy |
| 2 | Normal |
| 3 | Moderate |
| 5 | Difficult |

# 2. Sprint 1 – Foundation and Configuration

| Epic | User Story | Story / Task | Points | Team Member |
| --- | --- | --- | --- | --- |
| Epic 1 – Requirement Analysis | USN-1 | Document business use case and project requirements | 2 | Vimalraj Arul |
| Epic 2 – Platform Configuration | USN-2 | Create Project Update Set and make it current | 1 | Team Lead |
| Epic 2 – Platform Configuration | USN-3 | Create Incident WorkFlow custom table | 3 | Bala Chander |
| Epic 2 – Platform Configuration | USN-4 | Create fields and configure data types | 3 | Bala Chander |
| Epic 2 – Platform Configuration | USN-5 | Configure Category/Subcategory dependency | 3 | Bala Chander |

Sprint 1 planned story points = 2 + 1 + 3 + 3 + 3 = 12

# 3. Sprint 2 – Automation, Testing and Delivery

| Epic | User Story | Story / Task | Points | Team Member |
| --- | --- | --- | --- | --- |
| Epic 3 – Automation | USN-6 | Create Auto Classify School IT Tickets flow | 5 | Murugan R |
| Epic 3 – Automation | USN-7 | Configure classification rules for issue types | 3 | Murugan R |
| Epic 3 – Automation | USN-8 | Configure caller email notification | 2 | Murugan R |
| Epic 4 – Testing | USN-9 | Execute classification and email test scenarios | 5 | Vimalraj Arul / Murugan R / Diwan Kumar M |
| Epic 5 – Deployment | USN-10 | Complete and export Project Update Set | 2 | Team Lead |
| Epic 6 – Documentation | USN-11 | Prepare documentation, screenshots and project evidence | 3 | Team |

Sprint 2 planned story points = 5 + 3 + 2 + 5 + 2 + 3 = 20

# 4. Total Planning Baseline

Total planned story points = 12 + 20 = 32. Planned number of sprints = 2. Planning baseline velocity = 32 / 2 = 16 story points per sprint.

This 16-point value is a planning baseline derived from the supplied workload; it is not presented as measured historical velocity.

# 5. Team Responsibility

Bala Chander – custom table, fields and dependency configuration.

Murugan R – Flow Designer automation and testing.

Vimalraj Arul – business use case, testing and documentation support.

Diwan Kumar M – navigation/documentation support and testing.

Team Lead – coordination, Update Set management, integration and final submission.